## Rival Active Directory Design / Topology Change

Assumptions

- Traffic from the 10.250.0.0/16 or its successor network (see questions) will be routable to the 10.13.0.0/16 & 10.10.0.0/16

- Intra- and Inter-Domain DC-to-DC and client-to-DC traffic will not be required to traverse a NAT (“Support for Active Directory over NAT will be very limited and will reach the bounds of commercially reasonable efforts very quickly.”  [https://support.microsoft.com/en-us/kb/978772])

Recommended Changes

- ORL-based Rival servers and workstations to be relocated into the 10.250.0.0/16 (in stages)

- AD Sites CHI-ORL and PICO-RIV to be updated with appropriate subnets (the latter perhaps renamed to PCH4); add Site PDC3 to properly allocate the address space in AD.

- Remove custom hosts file entries on all Rival systems whose sole purpose was to remedy the NATing.

- Inter-domain name resolution should be handled exclusively by DNS.  Ensure that rivalsystems.com, ronin.roncap.com and roncap.com are all included in all machines DNS search suffixes

- Remove false A records created in ronin.roncap.com zone for NATed addresses of rivalsystems.com computers (i.e. rivalsql02.ronin.roncap.com resolves to the NAT address for rivalsql02.rivalsystems.com)

- Remove false A records created in rivalsystems.com zone for NATed addresses of ronin.roncap.com computers (i.e. psys-orl-gfi1.rivalsystems.com resolves to the NAT address for psys-orl-gfi1.ronin.roncap.com)

- PRIV-VADDC1 will be decommissioned

- NPS (RADIUS) will be moved from PRIV-VADDC1 and installed on both remaining DCs in RIVAL

- The ASA should target both RIVAL DCs to authenticate VPN clients

- NAT entries on the ASA enabling communication between Ronin/Rival assets in Firm network space and Pico network space should be removed.

- EmployeeID custom AD attribute will be synchronized from RONIN accounts to RIVAL accounts for related objects (exact match on sAMAccountName).

- Recommended, but omitted from this plan: migrate RIVAL users to a new AD Forest and create a two-way transitive trust with ronin.roncap.com; decommission existing rivalsystems.com domain.

- Recommended, but omitted from this plan: a third party web-based Active Directory password self-service tool; allowing for self-service password changes and resets for Rival VPN users

Outstanding

- ADP to AD Sync: currently appears to only have been configured for accounts in the RONIN domain.  This tool will have to be updated to 1) include additional domains in the same forest, or 2) configured to run independently in each domain/forest.  In either case, the program should be documented and modified such that a configuration file can be used to pass in selected parameters.

- It appears that the intranet site requires a RONIN domain account with an appropriate EmployeeID attribute.

- Password policy and changes for RIVAL VPN user accounts

Questions

- Our existing connection to PICO passes through the 10.250.0.0/16.  Will we be able to perform this change (i.e. no longer NATed) without disrupting the current connectivity?  Will a new network/segment need to be created for this transition?  If so, references below to 10.250.0.0/16 should be replaced with the new network segment.

- If traffic is now routed from 10.250.0.0/16 (and other CHI-ORL networks) to 10.13.0.0/16, is traffic also routed to PDC3 - 10.10.0.0/16?  Or will NATs still be required.

- Can the intranet site handle logins from multiple domains/forests?  Would this require universally unique sAMAccountNames.  UPNs are already universally unique; can the site use these instead?

Process

Stage 1: Domain Controller

- Build new rivalsystems.com DC (physical or virtual) on 10.250.0.0/16

  - Fully Patched

  - Include the DNS and NPS roles (full list can be found on PRIV-VADDC1)

- Ensure the following:

  - New DC holds a copy of the GC

  - New DC is a DNS Server and hosts AD-Integrated Primary Forward/Reverse Lookup zones

  - New DC is a server in AD Site CHI-ORL

- Verify connectivity to the following:

  - PRIV-VADDC1 / PRIV-VADDC2; verify successful replication with each

  - All domain controllers in ronin.roncap.com

  - psys-ltc-nas1 over CIFS

- Verify AD logon/logoff activity is being recorded to the Security log

- Configure Nagios monitoring of the new DC

- Install the NPS role on PRIV-VADDC2

At this point, no disruptions to existing services are anticipated.  Traffic from existing workstations should be routed to the new DC as needed.  Traffic from PCH4 will still be (because of DNS and the hosts file entries) primarily communicating with PRIV-VADDC2.  If the process is disrupting or affecting communications or services elsewhere in the environment, the DC can be safely demoted as a potential rollback option.

If the new DC is experiencing trouble passing any of its sanity checks, but does not appear to affect other systems, it does not necessarily indicate that we should proceed with the rollback plan.  As long as the promotion is not disrupting other services or systems, we should proceed with an appropriate amount of troubleshooting before rolling back.

Stage 2: Workstations

- Coordinate with Network team to migrate test group of workstations to new network

  - Configure workstations to use the new DC and PRIV-VADDC2 for name resolution

  - Configure workstations with rivalsystems.com, ronin.roncap.com and roncap.com in the DNS search suffixes.

  - Clear the DNS client resolver cache

  - Smoke test the workstations; verify logon with RONIN and RIVAL accounts; test email, internet access, file share access

  - Smoke test administrative access; remote control, registry, shell, management, SCCM connectivity, etc.

  - Ensure hosts file is empty, or at least that entries related to PCH4 are commented out; test connectivity to assets in PCH4.

  - Using a test machine, perform a Join/Disjoin from the RONIN and RIVAL domains

  - Migrate test group workstations to RIVAL domain, if not already a member.

- Perform a fresh deployment of a workstation in the RIVAL domain

- Migrate remaining workstations to new network in stages; repeat changes and smoke tests.

At this point, rollback plans would be to relocate the workstations to their original network/VLAN and revert their DNS client settings.

Stage 3: DNS Clean Up

- Backup ronin.roncap.com forward lookup zone hosted on RONIN’s DCs (script)

- Backup rivalsystems.com forward lookup zone hosted on RIVAL’s DCs (script)

- Remove the following conditional forwarders; a script will be tested and provided for accuracy:

  - ronin.roncap.com on PRIV-VADDC1

  - roncap.com on PRIV-VADDC1

  - rivalsystems.com on any DC in RONIN

  - rivaltrader.com on any DC in RONIN

- Add the following AD-Integrated Stub Zones, and force a replication; a script will be tested and provided for accuracy:

  - ronin.roncap.com on any DC in RIVAL to all DNS servers on DCs in domain

  - roncap.com on any DC in RIVAL to all DNS servers on DCs in domain

  - rivalsystems.com on any DC in RONIN to all DNS servers on DCs in domain

  - rivaldrader.com on any DC in RONIN to all DNS servers on DCs in domain

- Remove A records in the ronin.roncap.com zone on PSYS-ADDC1 which resolve to 10.107.0.0/16 addresses and are for assets located in PCH4 (can do the same for assets located in PDC3 if that address space will be routed as well), and force an AD replication; a script will be used to ensure accuracy.

- Remove A records in the rivalsystems.com zone on PRIV-VADDC2 which resolve to 10.13.0.0/16 addresses and are for assets located in CHI-ORL, and force an AD replication; a script will be used to ensure accuracy.

- Comment out HOSTS file entries on PRIV-VADDC1 and PRIV-VADDC2

- Configure PCH4 servers/appliances to use PRIV-VADDC2 and the new DC as their DNS server

- Clear the DNS client resolver cache on any RONIN server/workstation that would need to access PCH4.

- Clear the DNS client resolver cache on any RIVAL server/workstation that would need to resolve and contact firm assets located in CHI-ORL

- Perform a DNS smoke test; ensure resolution of the following:

  - All DCs in both domains

  - External/public names

  - Intra- and inter-domain computers using FQDN and hostname

  - Names removed in step 14 (PCH4 assets previously in ronin namespace)

  - Names removed in step 15 (CHI-ORL assets previously in rival namespace)

At this point, all systems should be able to resolve all other systems in their own domain by FQDN and hostname.  DNS changes can be reverted by restoring the backups of the respective zones, or re-adding the deleted A records based upon a review of the zone backups.  A rollback script for these changes will be available.

There should not be a need to undo the Conditional Forwarder / Stub Zone changes.  But if there is, the process can be reversed.  A rollback script for the DNS zone changes will be available.

Stage 4: NPS (RADIUS) Changeover (optional, may elect AD/LDAP Authentication)

- Export-NpsConfiguration from PRIV-VADDC1

- Import-NpsConfiguration on PRIV-VADDC2 and new DC

- Coordinate with Network Team to create a test VPN configuration which uses PRIV-VADDC2 as the primary RADIUS server and the new DC as the secondary

- Test VPN connectivity using the new RADIUS configuration; ensure the ASA is able to successfully authenticate users by using both DCs

- After successful test, disable or swap configurations.

Re-enable or swap the configuration back to the original setting whereby RADIUS is handled exclusively by PRIV-VADDC1

Stage 5: AD Cleanup

- Transfer FSMO Roles to surviving DCs; force replication

- Ensure successful role transfer; power down PRIV-VADDC1; disable Nagios alerts

- Perform standard smoke tests and monitor environment for a week to ensure successful transition.

Normal replication tests and diagnostics are expected to report errors at this time as a DC is offline.

Rollback at this point would be to power on PRIV-VADDC1; however, there are actually more potential complications caused by an offline domain controller than by an unreferenced recently decommissioned domain controller.

- Power on and demote PRIV-VADDC1; ensure changes are replicated.

- Ensure A, SRV, and other associated records have been removed by demotion

- Decommission PRIV-VADDC1; remove Nagios monitoring.

- A script which synchronizes the EmployeeID attribute from RONIN accounts to RIVAL accounts (based upon equivalent sAMAccountName) should be scheduled to run daily after the completion of the ADPtoADSync.exe job on PSYS-VORL-MSMGT.